## Slide 1: BIADOT update
December 7, 2022
RIFDS current status
“RIFDS & ArcGIS initiative”

## Slide 2: RIFDS current status: Fiscal Year 2023
ITIMS modules
    RIFDS: is currently in FY2023 mode
    CSTIPS: is currently in FY2023 mode
RIFDS “roll-over issues” . . .
  Roll-over failed/crashed in first attempts
  In the last two weeks it was remedied and was finally accomplished and was determined to be complete

## Slide 3: RIFDS & ArcGIS initiative: Fiscal Year 2023
ITIMS modules
    RIFDS: the NTTFI
    CSTIPS: Tribal Transportation Improvement Programs
    BISS: In-Service bridge inspections for NBIS
    DMR: Deferred Maintenance Reporting system for Tribal Priority Allocations-Road Maintenance
milestones & timelines . . .
  FY2022 – completion of the “pilot project”
  FY2023 - begin “Development/Testing Phase”

## Slide 4: RIFDS & ArcGIS initiative: Fiscal Year 2023
Original contract awarded: September 22, 2021
  Esri, Inc: professional services & software licensing
    Discovery phases:
      Esri learning ITIMS processes
      BIA learning other established geospatial environments (State DOT’s)
    Establish “server/client” ArcGIS environment
      Singular database with multiple users
Dates of importance:
  Original Begin/End: October 2021 – June 2022
  Extended to: 09/30/2022, then again to 11/30/2022

## Slide 5
“Core”
NTTFI
(30)
other FHWA initiatives: HPMS, ARNOLD, MIRE
TPA RoadMaint.
DMR
TFMMS
National Bridge Inspection Standards
Bridge “data”
Road Maintenance

## Slide 6: ArcGIS update: NOV 2022
Tentative plans:
  Statement-of-Work for the next Development/Testing Phase
  Update to TTPCC
  Recontact the QA/QC team (after the new year)
  Expand formal team participation